FEEXSYSTEMS × BEEFREE

Comprehensive Audit, Analysis & Refined Implementation Plan

Persona OS + Advanced Marketing Intelligence Integration

Status: Architecture-aligned  •  Priority: Security-first  •  Date: 2026-09-15

This document audits the provided FEEXSYSTEMS × BEEFREE implementation plan against the binding Marketing Intelligence architecture contract (PR #19), existing Phase 0–2 work, World Model invariants, and current Beefree SDK documentation. It produces a refined, executable plan that preserves FeexSystems ownership of intelligence and reality while treating Beefree as a replaceable visual composition adapter.

# 1. Executive Audit Summary

## 1.1 Verdict

The source plan is strategically sound and correctly prioritizes security. It correctly states the fundamental rule: FeexSystems owns intelligence and reality; Beefree owns visual campaign composition. The Simple Schema → full JSON pathway is the correct technical bridge for AI-driven design.

However, the plan must be refined so that Beefree never becomes a parallel source of truth, never bypasses the Marketing World Model / claim graph, and never introduces frontend-exposed credentials or un-scoped multi-tenant data. The recommended sequencing (Security → Foundation → Persona OS Marketing World → Intelligence → AI Design Compiler → …) is correct and must be locked.

## 1.2 Alignment with Existing FeexSystems Work

| Dimension | Existing FeexSystems State | Beefree Plan Fit |
| --- | --- | --- |
| Architecture contract | PR #19 accepted/binding on main | Must extend contract; do not fork |
| Phase 0–1 | Layout + Marketing* schema scaffold packaged | Campaign / Design entities must link here |
| Phase 2 | Claim graph + integrity services packaged | Campaign claims require evidence links |
| Evidence rule | Claim create requires ≥1 evidence | AI briefs & copy must ground in claims |
| Module boundaries | shared/marketing-contracts, server/lib/marketing | Beefree lives in packages/beefree adapter only |
| Auth / secrets | Server-side; no VITE_ secrets | P0: rotate + backend token proxy only |

## 1.3 Critical Findings (Must Fix Before Coding)

- P0 Security: Client secrets visible in screenshots are exposed. Regenerate every secret before any production or shared environment use. Never place client_secret in React, Vite env, or Git history.

- Auth model mismatch risk: Source plan mentions Supabase Edge Functions. FeexSystems stack is Express 5 + Prisma + existing authMiddleware. Prefer Express route /api/beefree/token behind authMiddleware; map Feex user/org → Beefree UID.

- World Model ownership: Beefree JSON, HTML exports, and File Manager assets must be treated as projections/artifacts, not canonical marketing state. Canonical Campaign, Claim, Audience, Offer live in PostgreSQL + graph.

- Evidence grounding: Campaign briefs, value props, statistics, and social proof must pass through MarketingClaim + evidence links. Do not allow free-form LLM invention of product claims.

- Repository shape: Prefer packages/beefree (or server/lib/beefree) as adapter inside the existing monorepo rather than a full parallel apps/marketing-intelligence tree that forks the World Model.

- Token lifetime: Beefree tokens expire after 12 hours. Proactive refresh (~10.5 h) via updateToken() is required; implement BeefreeTokenManager server-side where possible.

# 2. Research Validation (Beefree Current Docs)

Validated against current Beefree SDK documentation (docs.beefree.io / GitHub beefree-sdk-docs):

- Authentication is OAuth2-style loginV2: server posts client_id + client_secret + uid to auth.getbee.io; returns { access_token, v2: true }. Tokens valid 12 hours.

- Credentials must never appear in frontend code. Official guidance: backend proxy only.

- UID must be consistent between login and SDK configuration; map from authenticated FeexSystems user (or org-scoped principal).

- NPM package @beefree.io/sdk supports React; production path uses token obtained server-side.

- Simple Schema → /v1/conversion/simple-to-full-json is the documented AI pathway. Full JSON loads into the editor. Content Services API uses separate bearer tokens from Developer Console.

- Builders: Email, Page, Popup. File Manager and Hosted Rows are available as companion capabilities.

- Regenerate Client Secret is supported in Developer Console (old secret expires after 24 h grace).

# 3. Refined Target Architecture

Preserve the source plan’s high-level flow while enforcing Feex ownership:

FEEX WORLD  →  PERSONA OS  +  WORLD MODEL

↓

ADVANCED MARKETING INTELLIGENCE OS

Audience | Campaign | Content Intelligence

↓

MARKETING ORCHESTRATOR  (Navigator + LLM adapters + workers)

↓

BEEFREE ADAPTER  (auth proxy, token manager, SDK shell, convert API)

Email | Page | Popup builders

↓

Campaign Distribution  →  Telemetry  →  World Model  →  Learning Loop

Invariant: Every material marketing assertion (stats, capabilities, results) is a MarketingClaim with evidence. Beefree only renders approved or draft design JSON that is versioned against a Campaign + CampaignVersion row.

## 3.1 Adapter Boundary

- packages/beefree (or server/lib/beefree + client/components/beefree) is the only place that imports @beefree.io/sdk.

- All auth, convert, template catalog, and Content Services calls go through Feex API routes.

- Frontend receives only short-lived access_token (and optional v2 flag); never client_secret.

- Design JSON and exported HTML are stored as MarketingDesign / MarketingCampaignVersion artifacts with checksum, author, World Model snapshot reference.

# 4. Phase 0 — Security & Credential Containment (P0)

Immediate, non-negotiable before any integration code lands.

## 4.1 Actions

- In Beefree Developer Console: regenerate Client Secret for every application shown in screenshots. Confirm old secret expiry (24 h grace).

- Store new client_id and client_secret only in server environment (Cloud Run / Secret Manager / .env server-side, never VITE_ or NEXT_PUBLIC_).

- Add GitHub secret scanning / pre-commit hooks; fail CI if Beefree secret patterns appear.

- Implement POST /api/beefree/token behind authMiddleware: derive UID from authenticated Feex user (prefer org-scoped stable UID), call loginV2 server-side, return { access_token, v2, expires_at }.

- Rate-limit token endpoint; audit log every issuance (userId, orgId, uid, ip, success/fail).

- Confirm no secret remains in repo history (git filter or accept rotation as sufficient if history is private and rotated).

## 4.2 Acceptance Criteria

- All exposed secrets rotated.

- No Beefree secret in frontend bundle or repository.

- Token endpoint authenticated + rate-limited + audited.

- UID derived only from authenticated Feex principal.

- GitHub secret scanning passes.

# 5. Phase B1 — Beefree Foundation (Adapter)

## 5.1 Package Layout (Recommended)

packages/beefree/   (or server/lib/beefree + client components)

auth/getToken.ts, refreshToken.ts, BeefreeTokenManager.ts

client/BeefreeClient.ts, BeefreeConfig.ts

builders/EmailBuilder.tsx, PageBuilder.tsx, PopupBuilder.tsx

templates/loadTemplate.ts, saveTemplate.ts

events/beefreeEvents.ts

index.ts

Keeps vendor code out of Persona OS core and Marketing World Model services.

## 5.2 Authentication Gateway

Persona OS (authenticated) → POST /api/beefree/token → Express handler → Beefree loginV2 → JWT → client initializes SDK. UID = stable mapping from Feex user/org (e.g. orgId:userId or hashed principal). Consistency of UID is mandatory.

## 5.3 Token Manager

- getToken(), refreshToken(), isExpired(), expiresAt(), scheduleRefresh().

- Proactive refresh at ~10 h 30 m; client calls updateToken() on the live instance.

- Never store client_secret in browser storage.

## 5.4 Builder Surfaces

- /marketing/campaigns/:id/email

- /marketing/campaigns/:id/page

- /marketing/campaigns/:id/popup

Beefree is the Design Engine inside Marketing World, not a separate app.

## 5.5 Template Lifecycle

Create Campaign → Generate brief (Navigator) → Choose / generate template

→ Load Beefree JSON → Edit → Save → Persist MarketingDesign + CampaignVersion

Use SDK load / save / saveAsTemplate; persist results through Feex APIs only.

# 6. Phase B2 — Marketing Intelligence Bridge

This is where the integration becomes FeexSystems rather than an embedded editor.

## 6.1 Canonical Campaign Model (extend Phase 1)

Align with existing MarketingCampaign and related entities. Add fields only as needed:

- organizationId / workspaceId, name, objective, campaignType, status

- audienceId, personaId, offerId, positioning, messaging, channels

- designId, templateId, beefreeDesignId (external ref only)

- createdBy, timestamps; versioning via MarketingCampaignVersion

## 6.2 Audience & Persona Intelligence

World Model answers who/why/need/problem/message/offer. LLM reasons over stored Audience + Persona + evidence; does not invent segments.

## 6.3 Campaign Brief Generator

Navigator input: objective + audience + persona + product + offer + brand + evidence. Output structured brief (objective, pain, value prop, message, CTA, tone, channel). Brief becomes the source for design compiler.

## 6.4 Evidence-Grounded Marketing

Reuse Phase 2 claim graph. Material statements in briefs and generated copy must reference MarketingClaim IDs with evidence. Block or flag ungrounded statistics, capabilities, customer counts, financial claims.

# 7. Phase B3 — Generative Campaign Engine

## 7.1 AI Design Compiler

packages/marketing-intelligence/design-compiler/

CampaignToSchema.ts → SchemaValidator.ts → BeefreeConverter.ts → DesignQualityGate.ts

Flow: Campaign Brief → Simple Schema (AI) → Beefree Convert API (server-side bearer) → Full JSON → load into editor. Quality gate checks brand rules, claim grounding, required modules.

## 7.2 Design Intelligence

Structure designs as strategy manifestation: Hero → Problem → Value prop → Evidence → Benefits → Social proof → CTA → Secondary CTA. Attention and message hierarchy derived from audience + objective.

## 7.3 Template Recommendation

Use Template Catalog API via server adapter; Feex ranks templates by campaign classifier (SaaS launch, B2B exec, demo booking, etc.).

## 7.4 Content Generators

SubjectLine, Preheader, Headline, Body, CTA, SocialProof, SMS, LandingPage generators under campaign intelligence control; each may optionally use Beefree Content Services where plan allows, but outputs remain Feex-owned and claim-checked.

# 8. Phase B4 — Asset Intelligence

Authoritative asset metadata in PostgreSQL; binaries in chosen storage. Beefree File Manager is a consumer/editor surface, not the system of record. Asset model: id, org, filename, mime, storageUrl, checksum, campaignId, tags, AI_description, createdBy.

# 9. Phase B5 — Brand Governance

Map Feex Brand System (typography, colors, logo, buttons, spacing, components, email/landing styles, CTA standards) into Beefree Themes. Roles map Feex roles (Owner, Marketing Admin, Strategist, Designer, Copywriter, Analyst, Reviewer, Viewer) to Beefree application roles/capabilities. Start with minimal AddOns surface.

# 10. Phase B6 — Approval & Versioning

DRAFT → AI_REVIEW → DESIGN_REVIEW → HUMAN_REVIEW → APPROVED → SCHEDULED → PUBLISHED → MEASURED

Every version retains: brief, AI prompt/model, World Model snapshot ref, Beefree JSON, HTML, assets, approval record, timestamp, author, later performance. Temporal marketing model is mandatory.

# 11. Phase B7 — Closed-Loop Intelligence

Campaign → Beefree → Distribution → Customer behavior → Telemetry (MarketingEvent) → Analytics → Marketing Intelligence → World Model → next campaign. Capture delivered/opened/clicked/CTA/page/form/conversion/revenue/unsubscribe/bounce. Connect Event → Campaign → Audience → Persona → Offer → Content → Outcome in the graph. Scoring engine: Audience Fit + Message Fit + Offer Fit + Design Quality + Historical Performance + Evidence Confidence.

# 12. Database & API Surface (Aligned)

## 12.1 Tables (extend, do not fork)

Reuse / extend MarketingCampaign, MarketingAudience, MarketingContentAsset, MarketingClaim, MarketingEvent, etc. Add as needed: MarketingCampaignVersion, MarketingDesign, MarketingTemplate, MarketingAsset, MarketingApproval, MarketingExperiment, MarketingMetric. Beefree-specific fields are external IDs and JSON blobs only (beefreeDesignId, beefreeTemplateId, beefreeUid, beefreeJson).

## 12.2 Internal API (Feex-owned)

- POST /api/beefree/token

- POST/GET/PATCH /api/marketing/campaigns[/:id]

- POST /api/marketing/campaigns/:id/generate  and  /generate-design

- GET /api/marketing/templates  +  POST .../recommend

- GET/POST /api/marketing/designs/:id  (save, export)

- POST /api/marketing/events  +  GET .../campaigns/:id/analytics

All routes behind authMiddleware; RLS / org scoping enforced in service layer.

# 13. RLS, Security, Testing, Observability

- Every marketing table scoped user → organization → workspace → campaign.

- Explicit tests: cross-org campaign/asset/design access denied.

- E2E smoke: Login → Marketing World → Create Campaign → Brief → Beefree open → load → edit → save → reload → export → return.

- Negative: expired token, invalid UID, unauthorized campaign, failed Beefree API, network interrupt, duplicate save, refresh, mobile.

- Telemetry: beefree.auth.*, editor.opened, template.loaded, design.saved/exported, campaign.generated/approved/published, event.received, conversion.recorded.

- CI gates: typecheck, lint, unit, integration, secret scan, RLS tests, build, E2E smoke. Fail on Beefree credential detection.

# 14. Refined Implementation Order (Locked)

| Sprint | Duration | Focus |
| --- | --- | --- |
| 0 — Security | 1–2 days | Rotate secrets; backend env; token endpoint; audit; secret scan |
| 1 — Foundation | 3–5 days | SDK package; auth gateway; UID map; Email builder; save/load; token refresh |
| 2 — Persona OS | 3–5 days | Marketing World routes; campaign entities; Email/Page/Popup shells; nav |
| 3 — Intelligence | 5–7 days | Briefs; audience/persona/offer; Navigator; claim grounding |
| 4 — AI Design | 5–7 days | Simple Schema generator; validator; Convert API; quality gate; recommend |
| 5 — Assets/Brand | 3–5 days | Asset metadata; File Manager consumer; themes; roles |
| 6 — Operations | 4–6 days | Approvals; versioning; export; distribution hooks; n8n optional |
| 7 — Feedback | 5–10 days | Telemetry; analytics; graph outcomes; scoring; experiments |
| 8 — Harden | 3–5 days | RLS; rate limits; E2E; CI; monitoring; security audit; prod verify |

# 15. Definition of Done (End-to-End)

The integration is complete only when the full chain operates under Feex ownership:

Feex User → Persona OS → Marketing World → Navigator → Campaign Engine

→ Design Compiler (Simple Schema) → Beefree Adapter → Email/Page/Popup

→ Distribution → Telemetry → World Model → Next Campaign

And: secrets never in frontend; every material claim has evidence; designs and versions are auditable; org isolation holds under test; closed-loop signals update the Marketing World Model.

# 16. Strategic End State

Not “add Beefree to Persona OS.” Build a FeexSystems autonomous marketing intelligence environment in which:

- World Model understands the business and product evidence.

- Navigator understands the marketing problem with grounded retrieval.

- AI constructs strategy and Simple Schema under claim constraints.

- Beefree renders the editable experience.

- Distribution executes; telemetry measures reality.

- World Model learns and improves the next cycle.

Sequence remains: Security → Beefree Foundation → Persona OS Marketing World → Campaign Intelligence → AI Design Compiler → Assets/Brand Governance → Campaign Operations → Telemetry → Knowledge Graph → Closed-Loop Marketing Intelligence.

# 17. Immediate Next Actions

- Rotate all exposed Beefree Client Secrets in Developer Console.

- Add server-only env vars; implement POST /api/beefree/token behind authMiddleware with UID mapping and audit log.

- Scaffold packages/beefree (or server/lib/beefree) with token manager and EmailBuilder shell only.

- Extend MarketingCampaign / Design versioning fields as needed in Prisma (align with Phase 1 schema; restore schema from commit 09fa31d + phase2 if stub-corrupted).

- Document adapter contract in docs/specs (Beefree as external design engine; World Model remains authoritative).

- Do not start AI design compiler or File Manager until foundation + claim grounding path is green.

Document control: Audit of provided FEEXSYSTEMS × BEEFREE plan against PR #19 contract, Phase 0–2 packages, and current Beefree SDK docs. Ready for team sign-off and Sprint 0 execution.